|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| **Period** | **Planned Task** | **Executed Task** | **Guide Sign** | **Co-Guide Sign** | **Coordinators Sign** |
| 14-08-2025 to 23-08-2025 | Review codebase & refactor; Improve sign language interpretation accuracy; Enhance video sync & UX; Implement error handling for APIs |  |  |  |  |
| 24-08-2025 to 02-09-2025 | Develop advanced playback controls; Add user profiles & preferences; Refine video player UI/UX; Conduct initial user testing |  |  |  |  |
| 03-09-2025 to 12-09-2025 | Research 3D animation libraries; Integrate animation library into Next.js; Load & render basic 3D model; Animate a simple sign (POC) |  |  |  |  |
| 13-09-2025 to 22-09-2025 | Map captions to animations; Build pipeline for animation commands; Optimize 3D rendering performance; Build animated sign library |  |  |  |  |
| 23-09-2025 to 02-10-2025 | Develop video upload system; Implement CMS for videos; Integrate cloud storage; Add video metadata editing |  |  |  |  |
| 03-10-2025 to 12-10-2025 | Implement video search; Build recommendation engine; Add categories & tags; Improve browsing & discovery |  |  |  |  |
| 13-10-2025 to 22-10-2025 | Conduct accessibility audit; Add keyboard navigation & screen reader support; Start i18n (language selection); Explore multiple sign language dialects |  |  |  |  |
| 23-10-2025 to 31-10-2025 | Optimize performance & rendering; Add caching strategies; Explore serverless functions; Plan horizontal scalability; Write unit/integration tests; Set up CI/CD pipeline; Bug fixing & regression testing; Security audits; Prepare production deployment; Set up monitoring & logging; Write documentation; Plan future iterations & maintenance |  |  |  |  |
| Period | Planned Task |  |  |  |  |
| 14-08-2025 to 23-08-2025 | Review codebase & refactor; Improve sign language interpretation accuracy; Enhance video sync & UX; Implement error handling for APIs |  |  |  |  |
| 24-08-2025 to 02-09-2025 | Develop advanced playback controls; Add user profiles & preferences; Refine video player UI/UX; Conduct initial user testing |  |  |  |  |
| 03-09-2025 to 12-09-2025 | Research 3D animation libraries; Integrate animation library into Next.js; Load & render basic 3D model; Animate a simple sign (POC) |  |  |  |  |
| 13-09-2025 to 22-09-2025 | Map captions to animations; Build pipeline for animation commands; Optimize 3D rendering performance; Build animated sign library |  |  |  |  |
| 23-09-2025 to 02-10-2025 | Develop video upload system; Implement CMS for videos; Integrate cloud storage; Add video metadata editing |  |  |  |  |
| 03-10-2025 to 12-10-2025 | Implement video search; Build recommendation engine; Add categories & tags; Improve browsing & discovery |  |  |  |  |
| 13-10-2025 to 22-10-2025 | Conduct accessibility audit; Add keyboard navigation & screen reader support; Start i18n (language selection); Explore multiple sign language dialects |  |  |  |  |
| 23-10-2025 to 31-10-2025 | Optimize performance & rendering; Add caching strategies; Explore serverless functions; Plan horizontal scalability; Write unit/integration tests; Set up CI/CD pipeline; Bug fixing & regression testing; Security audits; Prepare production deployment; Set up monitoring & logging; Write documentation; Plan future iterations & maintenance |  |  |  |  |
| Period | Planned Task |  |  |  |  |
| 14-08-2025 to 23-08-2025 | Review codebase & refactor; Improve sign language interpretation accuracy; Enhance video sync & UX; Implement error handling for APIs |  |  |  |  |
| 24-08-2025 to 02-09-2025 | Develop advanced playback controls; Add user profiles & preferences; Refine video player UI/UX; Conduct initial user testing |  |  |  |  |
| 03-09-2025 to 12-09-2025 | Research 3D animation libraries; Integrate animation library into Next.js; Load & render basic 3D model; Animate a simple sign (POC) |  |  |  |  |
| 13-09-2025 to 22-09-2025 | Map captions to animations; Build pipeline for animation commands; Optimize 3D rendering performance; Build animated sign library |  |  |  |  |
| 23-09-2025 to 02-10-2025 | Develop video upload system; Implement CMS for videos; Integrate cloud storage; Add video metadata editing |  |  |  |  |
| 03-10-2025 to 12-10-2025 | Implement video search; Build recommendation engine; Add categories & tags; Improve browsing & discovery |  |  |  |  |
| 13-10-2025 to 22-10-2025 | Conduct accessibility audit; Add keyboard navigation & screen reader support; Start i18n (language selection); Explore multiple sign language dialects |  |  |  |  |
| 23-10-2025 to 31-10-2025 | Optimize performance & rendering; Add caching strategies; Explore serverless functions; Plan horizontal scalability; Write unit/integration tests; Set up CI/CD pipeline; Bug fixing & regression testing; Security audits; Prepare production deployment; Set up monitoring & logging; Write documentation; Plan future iterations & maintenance |  |  |  |  |
| Period | Planned Task |  |  |  |  |
| 14-08-2025 to 23-08-2025 | Review codebase & refactor; Improve sign language interpretation accuracy; Enhance video sync & UX; Implement error handling for APIs |  |  |  |  |
| 24-08-2025 to 02-09-2025 | Develop advanced playback controls; Add user profiles & preferences; Refine video player UI/UX; Conduct initial user testing |  |  |  |  |
| 03-09-2025 to 12-09-2025 | Research 3D animation libraries; Integrate animation library into Next.js; Load & render basic 3D model; Animate a simple sign (POC) |  |  |  |  |
| 13-09-2025 to 22-09-2025 | Map captions to animations; Build pipeline for animation commands; Optimize 3D rendering performance; Build animated sign library |  |  |  |  |
| 23-09-2025 to 02-10-2025 | Develop video upload system; Implement CMS for videos; Integrate cloud storage; Add video metadata editing |  |  |  |  |
| 03-10-2025 to 12-10-2025 | Implement video search; Build recommendation engine; Add categories & tags; Improve browsing & discovery |  |  |  |  |
| 13-10-2025 to 22-10-2025 | Conduct accessibility audit; Add keyboard navigation & screen reader support; Start i18n (language selection); Explore multiple sign language dialects |  |  |  |  |
| 23-10-2025 to 31-10-2025 | Optimize performance & rendering; Add caching strategies; Explore serverless functions; Plan horizontal scalability; Write unit/integration tests; Set up CI/CD pipeline; Bug fixing & regression testing; Security audits; Prepare production deployment; Set up monitoring & logging; Write documentation; Plan future iterations & maintenance |  |  |  |  |
| Period | Planned Task |  |  |  |  |
| 14-08-2025 to 23-08-2025 | Review codebase & refactor; Improve sign language interpretation accuracy; Enhance video sync & UX; Implement error handling for APIs |  |  |  |  |
| 24-08-2025 to 02-09-2025 | Develop advanced playback controls; Add user profiles & preferences; Refine video player UI/UX; Conduct initial user testing |  |  |  |  |
| 03-09-2025 to 12-09-2025 | Research 3D animation libraries; Integrate animation library into Next.js; Load & render basic 3D model; Animate a simple sign (POC) |  |  |  |  |
| 13-09-2025 to 22-09-2025 | Map captions to animations; Build pipeline for animation commands; Optimize 3D rendering performance; Build animated sign library |  |  |  |  |